Annex 6.4-I: BCM-ICT Joint Activation Checklist

Purpose: Procedures for the annual full BCM exercise with BCM Plan (SOP 9.1–9.7), simulating critical site-loss scenario and joint activation of ICT failover, per SOP 6.4 §7.2 T6.

| Exercise ID | BCM-EX- |
| --- | --- |
| Exercise Date |  |
| Scenario |  |
| Exercise Director | Executive Director |
| ICT Lead | ICT Officer |
| BCM Lead |  |
| Duration Target | Minimum 4 hours operational |

Pre-Exercise Preparation (T-14 days)

| # | Preparation Item | Responsible | ✓ | Date |
| --- | --- | --- | --- | --- |
| 1 | Exercise scenario developed and approved by ED | Head of Ops | ☐ |  |
| 2 | Exercise objectives and success criteria documented | ICT Officer | ☐ |  |
| 3 | All participants briefed on roles and scenario | Head of Ops | ☐ |  |
| 4 | BCM Plan (SOP 9.1–9.7) current version confirmed | BCM Lead | ☐ |  |
| 5 | SOP 6.4 failover procedures reviewed with ICT team | ICT Officer | ☐ |  |
| 6 | Observer/evaluator team assigned | ED | ☐ |  |
| 7 | Real operations safety measures in place (no actual disruption) | ICT Officer | ☐ |  |

Exercise Execution

| Time | Phase | Action | ICT Actions | BCM Actions | Status |
| --- | --- | --- | --- | --- | --- |
| T+0:00 | Inject | Scenario announced; simulated incident triggered | Begin Tier 1 checklist | BCM activation procedures |  |
| T+0:30 | Escalation | Tier 1 fails (simulated); escalate to Tier 2 | Botswana OSOCC activation | Notify stakeholders |  |
| T+1:00 | Escalation | Tier 2 fails (simulated); escalate to Tier 3 | Virtual OSOCC provisioning | Full remote operations |  |
| T+2:00 | Operations | Operate from Tier 3 for minimum 2 hours | Cloud-based operations | BCM procedures active |  |
| T+3:00 | Operations | Process simulated SITREP/EW data from cloud | Data flow verification | Coordination exercise |  |
| T+4:00 | Recovery | Simulate primary site restoration | Post-recovery validation | Stand-down procedures |  |
| T+4:30 | Endex | Exercise concluded; hot debrief | Systems normalised | BCM stand-down |  |

Post-Exercise AAR (Within 7 Days)

| # | AAR Element | Findings | Recommendation | Action Owner | Deadline |
| --- | --- | --- | --- | --- | --- |
| 1 | Tier 1 failover effectiveness |  |  |  |  |
| 2 | Tier 2 (OSOCC) activation speed |  |  |  |  |
| 3 | Tier 3 (cloud) provisioning speed |  |  |  |  |
| 4 | Data integrity post-failover |  |  |  |  |
| 5 | Communication and coordination |  |  |  |  |
| 6 | BCM Plan adequacy |  |  |  |  |
| 7 | Staff competence and succession |  |  |  |  |
| 8 | SOP revision requirements |  |  |  |  |

Sign-Off

| ICT Officer | Name & Signature | Date |
| --- | --- | --- |
| Head of Operations | Name & Signature | Date |
| Executive Director | Name & Signature | Date |

PART 5

SOP 6.5 — CYBERSECURITY OPERATIONS

ANNEXES AND OPERATIONAL TOOLS

10 Annexes (6.5-A through 6.5-J)