# SOPs 3

ICT & EMERGENCY TELECOMMUNICATIONS

ANNEXES COMPENDIUM

SOP 3.1 — Communication Infrastructure Setup

SOP 3.2 — Support of Communications Network

Version: 2.0 | Classification: Confidential

Effective Date: 01 January 2026

Document Control: SADC-SHOC-VOL3-ANNEXES-2026

# Table of Contents

Table of Contents	2

USE AND AUTHORITY OF ANNEXES	5

1. Legal Status and Authority	5

2. Annex-SOP Mapping Matrix	5

SOP 3.1 Annexes — Communication Infrastructure Setup	5

SOP 3.2 Annexes — Support of Communications Network	5

3. Activation Stage Mapping (M-Stage ↔ S-Stage)	5

4. Version Control and Review	6

PART A: SOP 3.1 ANNEXES	7

ANNEX 3.1-A: EMERGENCY TELECOM DEPLOYMENT CHECKLIST	8

Section 1: Activation & Assessment	8

Section 2: Equipment Mobilisation	8

Section 3: Compliance & Verification	8

Section 4: Deployment Readiness Sign-Off	8

ANNEX 3.1-B: STANDARD NETWORK TOPOLOGY DIAGRAM	9

Topology Layer Architecture	9

Data Flow Diagram	9

Security Overlay Requirements	9

ANNEX 3.1-C: CONNECTIVITY VERIFICATION TEMPLATE	10

Section 1: Basic Connectivity Verification	10

Section 2: Network Performance Metrics	10

Section 3: Cloud & Dashboard Verification	10

ANNEX 3.1-D: ASSET TRACKING & SERIAL REGISTER	11

Deployment Identification	11

Asset Register	11

Chain-of-Custody Record	11

ANNEX 3.1-E: DAILY TELECOM SITUATION REPORT (SITREP)	12

Report Header	12

Executive Summary	12

Connectivity Status	12

Power Status	12

Equipment Faults	12

Security / Cyber Alerts	12

Operational Needs & Requests	12

ANNEX 3.1-F: END-OF-MISSION REPORT & AFTER-ACTION REVIEW (AAR)	13

Mission Identification	13

Executive Summary	13

Mission Timeline	13

Performance Against PMIS Indicators	13

Successes & Good Practices	13

Challenges & Constraints	13

Lessons Learned	13

Recommendations for Future Deployments	13

PART B: SOP 3.2 ANNEXES	15

ANNEX 3.2-A: FREQUENCY ALLOCATIONS & RADIO LICENSES	16

Section 1: Frequency Allocation Request	16

Section 2: Frequency Requirements	16

Section 3: Radio License Checklist	16

Section 4: Import/Customs Clearance	16

ANNEX 3.2-B: TRAFFIC PRIORITISATION & QoS MANAGEMENT	17

Section 1: Traffic Priority Classification	17

Section 2: QoS Parameters	17

Section 3: Failover Priority Matrix	17

Section 4: QoS Configuration Verification	17

ANNEX 3.2-C: INTER-AGENCY COORDINATION AGREEMENTS	18

Section 1: MoU Register	18

Section 2: Coordination RACI Matrix	18

Section 3: MoU Template Outline	18

ANNEX 3.2-D: PUBLIC WARNING & COMMUNITY COMMUNICATIONS	19

Section 1: Alerting Channel Configuration	19

Section 2: Multilingual Alert Templates	19

Section 3: Language Coverage Matrix	19

Section 4: Accessibility Requirements	19

ANNEX 3.2-E: CYBERSECURITY & DATA PROTECTION	20

Section 1: Encryption Standards	20

Section 2: Access Control Matrix	20

Section 3: Security Controls Checklist	20

Section 4: Data Classification & Handling	20

ANNEX 3.2-F: REDUNDANCY DRILLS & FAILOVER TESTING	21

Section 1: Drill Schedule	21

Section 2: Failover Test Record	21

Section 3: Corrective Action Register	21

ANNEX 3.2-G: STANDARD DOCUMENTATION TEMPLATES	22

Section 1: Template Index	22

Section 2: SLA Key Performance Indicators	22

ANNEX 3.2-H: SCALABILITY & PUBLIC NETWORK INTEGRATION	23

Section 1: Scalability Thresholds	23

Section 2: Public Network Integration Checklist	23

Section 3: Failover Sequence (SHOC → Public Network)	23

ANNEX 3.2-I: POST-INCIDENT REVIEW & LESSONS LEARNED	24

Section 1: Review Identification	24

Section 2: Telecom Performance Assessment	24

Section 3: Root Cause Analysis	24

Section 4: Improvement Actions	24

Section 5: Knowledge Transfer	24

# USE AND AUTHORITY OF ANNEXES

This section establishes the governance framework for all annexes within SOP Volume 3. All annexes are mandatory operational tools that must be used in conjunction with their corresponding SOP procedures.

## 1. Legal Status and Authority

All annexes contained within this compendium carry the same mandatory authority as the parent SOP to which they are attached. Personnel are required to use the prescribed forms, templates, and checklists during all phases of emergency telecommunications deployment and support operations.

## 2. Annex-SOP Mapping Matrix

The following matrix defines the relationship between each annex and its corresponding SOP step:

### SOP 3.1 Annexes — Communication Infrastructure Setup

| Annex | Title & Purpose | SOP Step Reference |
| --- | --- | --- |
| 3.1-A | Emergency Telecom Deployment Checklist — Activation, mobilisation and readiness verification | Phases 0–3 (Enhanced §6–§9) |
| 3.1-B | Network Topology Diagram — Visual architecture of SHOC↔NDMA↔Field connectivity | Phase 4 (Enhanced §10) |
| 3.1-C | Connectivity Verification Template — Network performance and system testing | Phase 4 (Enhanced §10.2) |
| 3.1-D | Asset Tracking & Serial Register — Equipment inventory and chain-of-custody | Phases 0–5 (Enhanced §6–§11) |
| 3.1-E | Daily Telecom SitRep Template — Operational status reporting | Phase 4 (Enhanced §10.2) |
| 3.1-F | End-of-Mission Report & AAR Template — Performance review and lessons learned | Phase 5 (Enhanced §11) |
| 3.1-G | Quarterly Readiness Drill Report — Phase 0 drill results and findings | Enhanced SOP Phase 0 |
| 3.1-H | In-Country Telecom Assessment Report — NDMA infrastructure assessment | Enhanced SOP Phase 1 |
| 3.1-I | Telecom PoA Section Template — ERT Plan of Action telecommunications contribution | Enhanced SOP Phase 2 |
| 3.1-J | OSSOC Connectivity Readiness Certificate — OSSOC operational certification | Enhanced SOP Phase 2/4 |
| 3.1-K | IFRC EIC Verification Checklist — Equipment compliance verification | Enhanced SOP Phase 2 |
| 3.1-L | Pre-Deployment Telecom Briefing Template — Component 6a briefing record | Enhanced SOP Phase 3 |
| 3.1-M | Telecom Accountability Transfer Form — SHOC-to-OSSOC handoff record | Enhanced SOP Phase 3 |
| 3.1-N | OSSOC Connectivity Deployment Log — Field deployment documentation | Enhanced SOP Phase 4 |
| 3.1-O | Telecom Transition Plan Template — Asset transfer and NDMA handover planning | Enhanced SOP Phase 5 |
| 3.1-P | Operational Handover Certificate — NDMA telecommunications transfer certification | Enhanced SOP Phase 5 |
| 3.1-Q | Telecom Demobilisation Record — Asset reconciliation and decommissioning | Enhanced SOP Phase 5 |
| 3.1-R | Telecom Lessons Learned Report — AAR contribution and PMIS input | Enhanced SOP Phase 5 |

### SOP 3.2 Annexes — Support of Communications Network

| Annex | Title & Purpose | SOP Step Reference |
| --- | --- | --- |
| 3.2-A | Frequency Allocations & Radio Licenses — Regulatory approvals and spectrum management | Steps 6, 14 |
| 3.2-B | Traffic Prioritisation & QoS Management — Network traffic classification and failover | Step 7 |
| 3.2-C | Inter-Agency Coordination Agreements — MoUs and partnership frameworks | Step 8 |
| 3.2-D | Public Warning & Community Communications — Alert system protocols | Steps 9, 17 |
| 3.2-E | Cybersecurity & Data Protection — Security standards and access controls | Step 10 |
| 3.2-F | Redundancy Drills & Failover Testing — Network resilience verification | Steps 5, 11 |
| 3.2-G | Standard Documentation Templates — Regulatory and operational forms | Step 12 |
| 3.2-H | Scalability & Public Network Integration — Network expansion protocols | Step 13 |
| 3.2-I | Post-Incident Review & Lessons Learned — Continuous improvement framework | Post-operation |

## 3. Activation Stage Mapping (M-Stage ↔ S-Stage)

The following table provides the official conversion between SHOC M-Stage and S-Stage activation levels, ensuring consistent terminology across all operational documentation:

| M-Stage | S-Stage | Operational Status | Telecom Posture |
| --- | --- | --- | --- |
| M0 | S0 | Standby / Pre-Activation | Phase 0 (Be Aware). Systems on alert; regulatory pre-clearance |
| M1 | S1 | Initial Activation | Phases 1–3 (Alert/Standby/Dispatch). ETK deployment; monitoring systems activated |
| M2 | S2 | Full Operational Response | Phase 4 (On-Mission). Network fully operational; coordination active |
| M3 | S3 | Sustained Operations / Scaling | Phase 4–5 (Sustained/Mission-End). Redundancy confirmed; public alerting enabled |

## 4. Version Control and Review

All annexes shall be reviewed annually or following any significant operational deployment. Proposed amendments must be submitted to the ICT Director and approved by the Executive Director before implementation. Version history shall be maintained in the Document Control Register.

# PART A: SOP 3.1 ANNEXES

Communication Infrastructure Setup

# ANNEX 3.1-A: EMERGENCY TELECOM DEPLOYMENT CHECKLIST

## Section 1: Activation & Assessment

| Checklist Item | Status | Notes / Reference |
| --- | --- | --- |
| Crisis Alert received from SHOC Situation Room | ☐ Complete | Time: ___________ |
| Activation Order issued (SMS & Email) | ☐ Complete | ED/ICT Director |
| Rapid Telecom Needs Assessment completed (within 12 h) | ☐ Complete | Assessment Team |
| Terrain, access & regulatory requirements evaluated | ☐ Complete | NDMA Liaison |
| ERU deployment readiness confirmed | ☐ Complete | Readiness Memo |

## Section 2: Equipment Mobilisation

| Equipment Item | Serial No. | Status | Condition |
| --- | --- | --- | --- |
| VSAT Terminal |  | ☐ Tagged |  |
| Starlink Unit |  | ☐ Tagged |  |
| BGAN Terminal |  | ☐ Tagged |  |
| LTE Router / Portable Tower |  | ☐ Tagged |  |
| Solar Panel Set |  | ☐ Tagged |  |
| Hybrid Generator |  | ☐ Tagged |  |
| Battery Bank |  | ☐ Tagged |  |
| UPS System |  | ☐ Tagged |  |
| Handheld Radios (VHF/HF) |  | ☐ Tagged |  |

## Section 3: Compliance & Verification

| Compliance Item | Status | Verified By |
| --- | --- | --- |
| IFRC Emergency Items Catalogue compliance verified | ☐ Complete | ICT Quality Officer |
| Firmware versions current and documented | ☐ Complete |  |
| Safety inspection completed | ☐ Complete |  |
| Transport and packaging secured | ☐ Complete | Logistics |

## Section 4: Deployment Readiness Sign-Off

| Final Readiness Item | Status | Date/Time |
| --- | --- | --- |
| Dispatch recorded in ICT Deployment Register | ☐ Complete |  |
| Upload to SHOC Portal completed | ☐ Complete |  |
| Field Team briefed | ☐ Complete |  |
| NDMA Coordination confirmed | ☐ Complete |  |

Final Readiness Approved:

ICT Director: _________________________ | Signature: _____________ | Date: _____________

# ANNEX 3.1-B: STANDARD NETWORK TOPOLOGY DIAGRAM

SHOC ↔ NDMA ↔ Field Connectivity Architecture

## Topology Layer Architecture

| Layer | Components | Functions |
| --- | --- | --- |
| A. Core Layer (SHOC HQ / Situation Room) | • Redundant VSAT + Starlink uplink • Core firewall & VPN concentrator • PMIS dashboard • Cloud Node (Azure SA Region) | • Primary command & control • Data aggregation & analysis • Secure external connectivity • Continental coordination |
| B. Distribution Layer (NDMA HQ / EOCs) | • Encrypted VPN tunnels to SHOC • HF/VHF Gateway • LTE fail-over router • Local server infrastructure | • National coordination • Regional data relay • Interoperability gateway • Backup connectivity |
| C. Field Layer (Forward Teams) | • Portable VSAT or Starlink • Local Wi-Fi access point • VHF/HF handheld radios • Solar-powered battery + UPS | • Frontline communications • Field data collection • Last-mile connectivity • Mobile coordination |

## Data Flow Diagram

## Security Overlay Requirements

| Security Control | Implementation Standard |
| --- | --- |
| Authentication | Two-Factor Authentication (2FA) mandatory on all SHOC-bound connections |
| Data Resilience | Cloud mirroring every hour to Azure South Africa Region |
| Failover | Automatic fail-over between SATCOM + LTE (< 30 second switchover) |
| Encryption | AES-256 encryption on all data in transit and at rest |
| Monitoring | 24/7 SOC monitoring with SolarWinds/Zabbix alerting |

# ANNEX 3.1-C: CONNECTIVITY VERIFICATION TEMPLATE

Purpose: To verify the operational status of all telecommunications assets after installation and before live activation.

## Section 1: Basic Connectivity Verification

| Test Item | Result | Latency | Notes |
| --- | --- | --- | --- |
| VSAT link established | Pass / Fail | _____ ms |  |
| Starlink link established | Pass / Fail | _____ ms |  |
| BGAN connectivity | Pass / Fail | _____ ms |  |
| LTE backup active | Pass / Fail | _____ ms |  |
| Wi-Fi range functional | Pass / Fail | N/A | Coverage: _____ m |
| HF/VHF radio check | Pass / Fail | N/A | Channels: _____ |

## Section 2: Network Performance Metrics

| Performance Test | Target | Actual Result | Pass/Fail |
| --- | --- | --- | --- |
| Download speed | ≥ 10 Mbps | _____ Mbps |  |
| Upload speed | ≥ 5 Mbps | _____ Mbps |  |
| Jitter | < 30 ms | _____ ms |  |
| Packet loss | < 1% | _____ % |  |
| VPN handshake | < 5 seconds | _____ sec |  |
| Redundancy fail-over test | < 30 seconds | _____ sec |  |

## Section 3: Cloud & Dashboard Verification

| Verification Item | Status | Timestamp |
| --- | --- | --- |
| Cloud mirror active (Azure Node) | ☐ Verified |  |
| SitRep upload test successful | ☐ Verified |  |
| Dashboard telemetry updating | ☐ Verified |  |
| Real-time data feed confirmed | ☐ Verified |  |

Verification Completed By:

Name: _________________________ | Position: _____________ | Date: _____________ |

Signature: _____________

# ANNEX 3.1-D: ASSET TRACKING & SERIAL REGISTER

## Deployment Identification

| Field | Details |
| --- | --- |
| Operation Name |  |
| Mission Code |  |
| NDMA Partner |  |
| Deployment Location |  |
| Deployment Date |  |

## Asset Register

| Category | Item Description | Serial No. | Condition | GPS Location | Date Issued |
| --- | --- | --- | --- | --- | --- |
| SATCOM | VSAT Terminal |  |  |  |  |
| SATCOM | Starlink Unit |  |  |  |  |
| SATCOM | BGAN Terminal |  |  |  |  |
| Network | LTE Router |  |  |  |  |
| Power | Solar Panel Set |  |  |  |  |
| Power | Hybrid Generator |  |  |  |  |
| Power | Battery Bank |  |  |  |  |
| Power | UPS System |  |  |  |  |
| Radio | VHF Handheld (qty: ___) |  |  |  |  |
| Radio | HF Base Station |  |  |  |  |
| Computing | Laptops/Tablets |  |  |  |  |

## Chain-of-Custody Record

| Custody Stage | Responsible Person | Date | Signature |
| --- | --- | --- | --- |
| Issued from Warehouse |  |  |  |
| Received in Field |  |  |  |
| Transferred (if applicable) |  |  |  |
| Returned to Warehouse |  |  |  |

# ANNEX 3.1-E: DAILY TELECOM SITUATION REPORT (SITREP)

## Report Header

| Field | Details |
| --- | --- |
| Operation Name |  |
| Report Date |  |
| Report Number | SitRep #_____ |
| Reporting Officer |  |
| Reporting Period | From: __________ To: __________ |

## Executive Summary

(Provide brief summary of daily telecommunications performance, outages, risks, and corrective actions)

## Connectivity Status

| Location | Status | Bandwidth | Issues Identified | Actions Taken |
| --- | --- | --- | --- | --- |
| SHOC HQ | Up / Down | ↑___ ↓___ |  |  |
| NDMA HQ | Up / Down | ↑___ ↓___ |  |  |
| EOC 1 | Up / Down | ↑___ ↓___ |  |  |
| Field Team 1 | Up / Down | ↑___ ↓___ |  |  |
| Field Team 2 | Up / Down | ↑___ ↓___ |  |  |

## Power Status

| Site | Source | Runtime (hrs) | Battery % | Fuel Level | Notes |
| --- | --- | --- | --- | --- | --- |

## Equipment Faults

| Asset | Serial No. | Fault Description | Severity | Resolution |
| --- | --- | --- | --- | --- |
|  |  |  | H / M / L |  |
|  |  |  | H / M / L |  |

## Security / Cyber Alerts

| Alert Type | Description | Response Taken | Status |
| --- | --- | --- | --- |
|  |  |  | Open/Closed |

## Operational Needs & Requests

(Spare parts, bandwidth upgrades, technician support, etc.)

Dashboard Snapshot Attached: ☐ Yes  ☐ No

# ANNEX 3.1-F: END-OF-MISSION REPORT & AFTER-ACTION REVIEW (AAR)

## Mission Identification

| Field | Details |
| --- | --- |
| Operation Name |  |
| Mission Code |  |
| Review Date |  |
| Reviewed By | MEL Officer: _____________ ¦ ICT Director: _____________ |

## Executive Summary

(Overview of the telecommunications mission, deployment timeline, objectives achieved, and overall performance)

## Mission Timeline

| Phase | Date/Time | Key Outputs |
| --- | --- | --- |
| Activation |  |  |
| Deployment |  |  |
| Testing & Verification |  |  |
| Operations |  |  |
| Demobilisation |  |  |

## Performance Against PMIS Indicators

| Indicator | Target | Actual | Variance | Notes |
| --- | --- | --- | --- | --- |
| Deployment speed | ≤ 72 h |  |  |  |
| Network uptime | ≥ 99% |  |  |  |
| Data integrity (loss events) | 0 |  |  |  |
| System redundancy | ≥ 2 backups |  |  |  |
| Cross-regional interoperability | 100% |  |  |  |

## Successes & Good Practices

## Challenges & Constraints

## Lessons Learned

## Recommendations for Future Deployments

Equipment Return & Condition Report: Attach updated Asset Register & Chain-of-Custody (Annex 3.1-D)

# ANNEX 3.1-G: QUARTERLY READINESS DRILL REPORT TEMPLATE

## Drill Identification

| Drill Reference Number | [SHOC-DRILL-YYYY-QN] |
| --- | --- |
| Drill Date | [DD/MM/YYYY] |
| Drill Scenario | [e.g. Tropical Cyclone – Mozambique Channel] |
| Hazard Profile Used | [Reference to Hazard-to-Telecom Profile] |
| Drill Director | [Name / Title] |
| Participants | [List of participating units/individuals] |

## ETK Mobilisation Performance

| ETK Mobilisation Start Time | [HH:MM] |
| --- | --- |
| ETK Mobilisation End Time | [HH:MM] |
| Total Mobilisation Duration | [HH:MM] Target: ≤ 2 hours |
| Equipment Readiness Rate | [__]% of ETK items operational |
| Battery Status Check | [Pass / Fail – Details] |
| Firmware Currency Check | [Pass / Fail – Details] |
| Antenna Condition Check | [Pass / Fail – Details] |
| SIM/Subscription Status | [Pass / Fail – Details] |

## OSSOC Connectivity Simulation

| OSSOC Setup Start Time | [HH:MM] |
| --- | --- |
| OSSOC Connectivity Achieved | [HH:MM] Target: ≤ 8 hours |
| Triple-Redundancy Failover Test | [Pass / Fail – Failover time: __sec] |
| Auto-Failover Target (≤30 sec) | [Achieved / Not Achieved] |
| Parallel ICT Alert Synchronisation | [Pass / Fail – Delay: __min] |
| NOC-lite Establishment | [Pass / Fail – Duration: __min] |
| SHOC-to-OSSOC Handoff Executed | [Pass / Fail – Comments] |

## Findings and Corrective Actions

| Finding 1 | [Description] |
| --- | --- |
| Corrective Action 1 | [Action / Responsible / Deadline] |
| Finding 2 | [Description] |
| Corrective Action 2 | [Action / Responsible / Deadline] |
| Finding 3 | [Description] |
| Corrective Action 3 | [Action / Responsible / Deadline] |

## Approval

| Drill Director Signature | [Signature / Date] |
| --- | --- |
| ICT Manager Approval | [Signature / Date] |
| SHOC Director Noted | [Signature / Date] |

# ANNEX 3.1-H: IN-COUNTRY TELECOM ASSESSMENT REPORT TEMPLATE

## Assessment Identification

| Assessment Reference | [SHOC-ASSESS-YYYY-NNN] |
| --- | --- |
| Alert Trigger Date/Time | [DD/MM/YYYY HH:MM] |
| Assessment Completed | [DD/MM/YYYY HH:MM] Target: within 4 hours of Alert |
| Affected Member State | [Country Name] |
| Disaster Type | [Hazard Category] |
| ICT Specialist Conducting | [Name / Title] |
| NDMA Contact Person | [Name / Title / Phone / Email] |

## National Telecommunications Infrastructure Status

| Fixed-Line Network Status | [Operational / Degraded / Down – Details] |
| --- | --- |
| Mobile Network Status (MNOs) | [List MNOs and status per operator] |
| Internet Connectivity | [ISPs available, bandwidth, stability] |
| Satellite Coverage | [Available providers and terminal access] |
| Power Grid Status | [Operational / Intermittent / Down – Areas affected] |

## Regulatory Environment

| Foreign Equipment Import Rules | [Requirements and lead times] |
| --- | --- |
| Frequency Allocation Process | [National authority contact and timeline] |
| Tampere Convention Status | [Ratified / Not Ratified – Implications] |
| Customs Clearance Requirements | [Documentation needed for ETK entry] |

## NDMA Telecommunications Capacity

| Existing NDMA Telecom Equipment | [Inventory summary] |
| --- | --- |
| NDMA Technical Staff Available | [Number and skill levels] |
| EOC Connectivity Status | [Details] |
| Identified Gaps | [Summary of NDMA capacity gaps] |

## Potential OSSOC Site Assessment

| Proposed OSSOC Location | [Address / Coordinates] |
| --- | --- |
| Line-of-Sight for Satellite | [Clear / Obstructed – Details] |
| Power Availability at Site | [Grid / Generator / Solar required] |
| Physical Security | [Assessment] |
| Recommended ETK Configuration | [Based on Hazard-to-Telecom Profile] |

# ANNEX 3.1-I: TELECOM PLAN OF ACTION SECTION TEMPLATE

## ERT Plan of Action — Telecommunications Section

| Mission Reference | [SHOC-MISSION-YYYY-NNN] |
| --- | --- |
| ERT Deployment Date | [DD/MM/YYYY] |
| ICT Specialist Assigned | [Name] |
| PoA Section Submitted | [DD/MM/YYYY HH:MM] Target: within 12h of team confirmation |

## OSSOC Connectivity Plan

| Primary Communication Path | [VSAT C-Band / Starlink – Details] |
| --- | --- |
| Secondary Communication Path | [BGAN / Ku-Band – Details] |
| Tertiary Communication Path | [HF Radio / LTE – Details] |
| OSSOC Connectivity Target | [8 hours from arrival] |
| Bandwidth Requirements | [Upload/Download specifications] |

## ETK Manifest

| ETK Items (with serial numbers) | [Itemised list from Asset Register] |
| --- | --- |
| OSSOC Go-Kit Contents | [Detailed manifest] |
| Total Weight / Dimensions | [For air transport planning] |
| Configuration Status | [Pre-configured per Hazard Profile] |

## Frequency & Regulatory

| Frequency Allocations (Status) | [Approved / Pending – Details] |
| --- | --- |
| Pre-Clearance Cache Used | [Yes/No – Reference] |
| Pending Regulatory Actions | [List with expected completion dates] |

## Power & Cybersecurity

| Power System Requirements | [UPS / Solar / Generator specifications] |
| --- | --- |
| VPN Configuration | [Host country ISP profiles tested] |
| SOC Monitoring Arrangements | [Continuous / Scheduled – Details] |
| Encryption Protocols | [Standards applied] |

## SHOC-to-OSSOC Handoff Timeline

| Pre-Deployment Briefing | [Scheduled date/time] |
| --- | --- |
| Formal Handoff (Annex 3.1-M) | [Scheduled date/time] |
| Transit Period | [Estimated duration] |
| OSSOC Go-Live Target | [Date/Time] |

# ANNEX 3.1-J: OSSOC CONNECTIVITY READINESS CERTIFICATE

## Certificate

| Certificate Reference | [SHOC-OSSOC-CERT-YYYY-NNN] |
| --- | --- |
| Mission Reference | [SHOC-MISSION-YYYY-NNN] |
| OSSOC Location | [Country / Site / Coordinates] |
| Date/Time of Certification | [DD/MM/YYYY HH:MM] |
| ICT Specialist Certifying | [Name / Signature] |

## Connectivity Verification

| Primary Path – Status | [Operational / Bandwidth / Latency] |
| --- | --- |
| Secondary Path – Status | [Operational / Bandwidth / Latency] |
| Tertiary Path – Status | [Operational / Bandwidth / Latency] |
| Auto-Failover Tested (≤30s) | [Pass / Fail – Measured time] |
| SHOC Situation Room Connectivity | [Confirmed – Method] |
| NDMA EOC Connectivity | [Confirmed – Method] |
| AUC Situation Room Connectivity | [Confirmed – Method] |
| VPN Tunnel Established | [Confirmed – Encryption level] |
| NOC-lite Dashboard Operational | [Confirmed – Monitoring paths] |
| Voice Quality Test | [Pass / Fail – MOS score] |
| Data Throughput Test | [Upload: __ Mbps / Download: __ Mbps] |

## Declaration

I hereby certify that the OSSOC telecommunications installation at the above location has been tested and verified as fully operational, meeting all SHOC connectivity standards. The daily Telecom SitRep cycle (Annex 3.1-E) commences from this point.

| ICT Specialist Signature | [Signature / Date] |
| --- | --- |
| ERT Field Lead Acknowledgement | [Signature / Date] |
| SHOC ICT Manager Noted | [Signature / Date] |

# ANNEX 3.1-K: IFRC EIC VERIFICATION CHECKLIST

## Equipment Identification

| Mission Reference | [SHOC-MISSION-YYYY-NNN] |
| --- | --- |
| Verification Date | [DD/MM/YYYY] |
| ICT Quality Officer | [Name / Signature] |
| Target Deployment Environment | [Hazard type / Climate zone / Terrain] |

## EIC Compliance Verification

| Power Consumption – Within EIC Limits | [Pass / Fail – Measured: __ W] |
| --- | --- |
| Weather Resilience Rating | [IP Rating / Temp Range – Suitable: Y/N] |
| Encryption Capability | [Standard met – SHOC cybersecurity compliant: Y/N] |
| Antenna Performance | [Gain / Pattern – Meets deployment specs: Y/N] |
| Battery Backup Duration | [Hours – Meets minimum: Y/N] |
| Weight/Portability | [kg – Meets air transport limits: Y/N] |
| Ruggedisation Standard | [MIL-STD / IP rating – Meets environment: Y/N] |
| Interoperability | [Compatible with SHOC backbone: Y/N] |

## Clearance

| All Items EIC Compliant | [Yes / No – Exceptions noted below] |
| --- | --- |
| Exceptions / Waivers | [Details if any items require waiver] |
| ICT Quality Officer Approval | [Signature / Date] |
| Released for Dispatch | [Yes / No] |

# ANNEX 3.1-L: PRE-DEPLOYMENT TELECOM BRIEFING TEMPLATE

Component 6a of the Pre-Deployment Briefing Record

## Briefing Record

| Briefing Date/Time | [DD/MM/YYYY HH:MM] |
| --- | --- |
| Briefing Delivered By | [ICT Manager / Name] |
| ICT Specialist Briefed | [Name] |
| ERT Field Lead Present | [Name] |

## Briefing Content

| OSSOC Connectivity Plan | [Summary of primary/secondary/tertiary paths] |
| --- | --- |
| Frequency Allocations | [Assigned frequencies and call signs] |
| Cybersecurity Protocols | [VPN config, SOC monitoring, incident procedures] |
| SHOC-to-OSSOC Handoff Procedures | [Timeline and accountability transfer] |
| Fallback Procedures | [Actions if primary/secondary paths fail] |
| Escalation Contacts | [SHOC ICT Manager, NOC, SOC contact details] |
| Daily SitRep Requirements | [Frequency, format, submission channel] |
| EW Feed-Back Loop Procedures | [How Situation Room hazard data reaches OSSOC] |

## Acknowledgement

| ICT Specialist Acknowledgement | [Signature – confirms understanding of all procedures] |
| --- | --- |
| ICT Manager Confirmation | [Signature – confirms briefing delivered] |

# ANNEX 3.1-M: TELECOM ACCOUNTABILITY TRANSFER FORM

## Transfer Record

| Transfer Reference | [SHOC-TRANSFER-YYYY-NNN] |
| --- | --- |
| Mission Reference | [SHOC-MISSION-YYYY-NNN] |
| Transfer Date/Time | [DD/MM/YYYY HH:MM] |
| Transferring Party | [SHOC ICT Manager – Name] |
| Receiving Party | [ERT ICT Specialist – Name] |

## Equipment Transferred

| ETK Items (Serial Numbers) | [Itemised list with serial numbers] |
| --- | --- |
| OSSOC Go-Kit Contents | [Itemised list with serial numbers] |
| Software/Licence Keys | [List of transferred digital assets] |
| Documentation Transferred | [Configs, frequency licences, vendor contacts] |
| Total Items Transferred | [Count] |

## Active Configurations & Pending Issues

| Active VPN Profiles | [Details of pre-configured profiles] |
| --- | --- |
| Pending Regulatory Approvals | [Status of outstanding frequency requests] |
| Known Equipment Issues | [Any pre-existing faults or limitations] |
| Monitoring Arrangements | [SHOC NOC remote oversight plan] |
| Escalation Protocol | [ICT Manager as primary SHOC contact] |

## Acceptance

I accept accountability for all items listed above and confirm that I have been briefed on active configurations, pending issues, and monitoring arrangements.

| ICT Specialist Signature | [Signature / Date] |
| --- | --- |
| ICT Manager Signature | [Signature / Date] |
| ERT Field Lead Witnessed | [Signature / Date] |
| Copy to Situation Room | [Transmitted: DD/MM/YYYY HH:MM] |

# ANNEX 3.1-N: OSSOC CONNECTIVITY DEPLOYMENT LOG

## Deployment Identification

| Mission Reference | [SHOC-MISSION-YYYY-NNN] |
| --- | --- |
| OSSOC Location | [Country / Site / Coordinates] |
| Arrival Date/Time | [DD/MM/YYYY HH:MM] |
| ICT Specialist | [Name] |

## Phase 1: Site Assessment (0–2 hours)

| Site Survey Completed | [Time – Physical assessment findings] |
| --- | --- |
| Satellite Line-of-Sight | [Clear / Obstructed – Action taken] |
| Power Source Identified | [Grid / Generator / Solar – Status] |
| UPS Connected | [Time – Runtime verified] |
| Security Assessment | [Physical and cyber security status] |

## Phase 2: Primary Connectivity (2–6 hours)

| Primary Terminal Deployed | [Equipment type – Time deployed] |
| --- | --- |
| Satellite Lock Achieved | [Time – Signal strength] |
| Internet Connectivity Verified | [Time – Bandwidth UP/DOWN] |
| VPN Tunnel Established | [Time – Encryption confirmed] |
| SHOC Situation Room Connected | [Time – Method] |
| Backup Path Tested | [BGAN – Time – Bandwidth] |
| VHF/HF Radios Configured | [Call signs – Frequencies – Test result] |
| Signal/Comms Groups Created | [Encrypted Signal group – Members] |

## Phase 3: NOC-lite Establishment (6–8 hours)

| NOC-lite Software Configured | [SolarWinds/Zabbix instance – Time] |
| --- | --- |
| All Communication Paths Monitored | [List of monitored paths] |
| Automated Failover Tested | [Failover time: __ seconds] |
| Remote SHOC NOC Visibility | [Confirmed – Dashboard access] |
| OSSOC Connectivity Certificate Issued | [Annex 3.1-J reference] |

# ANNEX 3.1-O: TELECOM TRANSITION PLAN TEMPLATE

## Plan Identification

| Plan Reference | [SHOC-TRANSITION-YYYY-NNN] |
| --- | --- |
| Mission Reference | [SHOC-MISSION-YYYY-NNN] |
| Planned Mission End Date | [DD/MM/YYYY] |
| Plan Prepared By | [ICT Specialist – Name] |
| Plan Date | [DD/MM/YYYY] Target: 14 days before mission end |

## Asset Disposition

| Assets for NDMA Transfer | [Itemised list with serial numbers] |
| --- | --- |
| Assets for SHOC Return | [Itemised list with serial numbers] |
| Assets for Decommissioning | [Itemised list with justification] |

## NDMA Capacity Assessment

| NDMA Technical Staff Available | [Number and skill assessment] |
| --- | --- |
| NDMA Existing Infrastructure | [Inventory summary] |
| Capacity Building Package | [Training topics and schedule] |
| Ongoing Support Requirements | [Remote SHOC NOC oversight needs] |

## Transition Timeline

| T-14 days: Transition Plan Approved | [Date – Approver] |
| --- | --- |
| T-7 days: NDMA Training Commences | [Schedule] |
| T-3 days: Joint Connectivity Test | [Date – Result] |
| T-1 day: Handover Certificate Signed | [Annex 3.1-P reference] |
| T-0: OSSOC Decommissioned | [Annex 3.1-Q reference] |

# ANNEX 3.1-P: OPERATIONAL HANDOVER CERTIFICATE

## Certificate

| Certificate Reference | [SHOC-HANDOVER-YYYY-NNN] |
| --- | --- |
| Mission Reference | [SHOC-MISSION-YYYY-NNN] |
| Handover Date | [DD/MM/YYYY] |
| SHOC ICT Specialist | [Name / Title] |
| NDMA Telecom Counterpart | [Name / Title] |

## Systems Transferred

| Equipment Transferred | [Itemised list per Transition Plan] |
| --- | --- |
| Configuration Documents | [List of documents transferred] |
| Frequency Licences | [List of licences transferred] |
| Vendor Contact Details | [List of vendor contacts provided] |
| Training Completed | [Summary of NDMA staff training] |

## Joint Connectivity Verification

| NDMA Independent Operation Test | [Pass / Fail – Details] |
| --- | --- |
| All Systems Functional | [Confirmed / Exceptions noted] |
| SHOC Asset Register Updated | [Confirmed – Date] |

## Signatures

| SHOC ICT Specialist Signature | [Signature / Date] |
| --- | --- |
| NDMA Telecom Counterpart Signature | [Signature / Date] |
| ERT Field Lead Witnessed | [Signature / Date] |

# ANNEX 3.1-Q: TELECOM DEMOBILISATION RECORD

## Demobilisation Identification

| Record Reference | [SHOC-DEMOB-YYYY-NNN] |
| --- | --- |
| Mission Reference | [SHOC-MISSION-YYYY-NNN] |
| Demobilisation Date | [DD/MM/YYYY] |
| ICT Specialist | [Name] |

## Step 1: Serial Number Reconciliation

| Total Items on Deployment Register | [Count] |
| --- | --- |
| Items Verified Present | [Count] |
| Items Transferred to NDMA (Annex 3.1-P) | [Count – Reference] |
| Items Missing / Unaccounted | [Count – Details] |
| Discrepancies Noted | [Details] |

## Step 2: GPS Location Confirmation

| All Return Items GPS Located | [Confirmed / Exceptions] |
| --- | --- |
| NDMA Transfer Items Location | [Confirmed at NDMA site] |

## Step 3: Packaging & Condition Reports

| Return Items Packaged | [Confirmed – Manifest attached] |
| --- | --- |
| Condition Reports Completed | [Per item – Serviceable / Damaged / EOL] |
| Damaged Items | [List with damage descriptions] |
| Items Requiring Repair/Replacement | [List with recommendations] |

## Step 4: OSSOC Decommissioning

| All Systems Powered Down | [Date/Time] |
| --- | --- |
| VPN Tunnels Terminated | [Confirmed] |
| Frequencies Released | [Confirmed – Authority notified] |
| Site Restored to Pre-Deployment State | [Confirmed] |
| SHOC NOC Remote Monitoring Terminated | [Confirmed – Date/Time] |

# ANNEX 3.1-R: TELECOM LESSONS LEARNED REPORT TEMPLATE

## Report Identification

| Report Reference | [SHOC-LESSONS-YYYY-NNN] |
| --- | --- |
| Mission Reference | [SHOC-MISSION-YYYY-NNN] |
| Report Date | [DD/MM/YYYY] Target: 7–21 days post-demobilisation |
| ICT Specialist | [Name] |
| Presented at ERT AAR | [Date – Confirmed] |

## Performance Assessment

| ETK Performance vs Specifications | [Assessment – Issues noted] |
| --- | --- |
| OSSOC 8-Hour Connectivity Target | [Achieved: __h __min / Not Achieved – Reasons] |
| Triple-Redundancy Failover Performance | [Failover times achieved vs 30-sec target] |
| EW Feed-Back Loop Effectiveness | [Latency achieved vs 5-min target] |
| Hazard-to-Telecom Profile Accuracy | [Accurate / Inaccurate – Adjustments needed] |
| Regulatory/Frequency Process | [Efficient / Delayed – Recommendations] |
| SHOC-to-OSSOC Handoff Protocol | [Effective / Issues – Recommendations] |

## Key Lessons

| Lesson 1: What Worked Well | [Description] |
| --- | --- |
| Lesson 2: What Worked Well | [Description] |
| Lesson 3: What Needs Improvement | [Description – Root Cause] |
| Lesson 4: What Needs Improvement | [Description – Root Cause] |

## Recommendations for SOP Revision

| Recommendation 1 | [Description – SOP section affected] |
| --- | --- |
| Recommendation 2 | [Description – SOP section affected] |
| Recommendation 3 | [Description – SOP section affected] |

## Phase 0 Feedback Loop

| Hazard-to-Telecom Profile Revisions | [Changes recommended] |
| --- | --- |
| ETK Pre-Positioning Adjustments | [Changes recommended] |
| Quarterly Drill Scenario Updates | [New scenarios to include] |
| PMIS Entry Reference | [PMIS record number – Confirmed entered] |

## Approval

| ICT Specialist Signature | [Signature / Date] |
| --- | --- |
| ICT Manager Review | [Signature / Date] |
| SHOC MEL Unit Received | [Signature / Date] |

# PART B: SOP 3.2 ANNEXES

Support of Communications Network

# ANNEX 3.2-A: FREQUENCY ALLOCATIONS & RADIO LICENSES

Purpose: To document procedures for obtaining frequency allocations, radio licenses, and import/cross-border clearance for emergency telecommunications equipment.

Needs to align with SADC Framework for Harmonisation of Radio Frequencies for the Public Protection and Disaster Relief (PPDR)

Section 1: Frequency Allocation Request

| Field | Details |
| --- | --- |
| Requesting Organisation | SADC SHOC |
| Operation Name |  |
| Deployment Country/Region |  |
| National Regulatory Authority |  |
| Request Date |  |
| Required Duration | From: __________ To: __________ |

## Section 2: Frequency Requirements

| Equipment Type | Band Required | Frequency (MHz) | Power (W) | Qty | Purpose |
| --- | --- | --- | --- | --- | --- |
| VSAT Terminal | Ku / C Band |  |  |  | Primary SATCOM |
| Starlink | Ku / Ka Band |  |  |  | Backup SATCOM |
| BGAN | L Band |  |  |  | Mobile SATCOM |
| VHF Radio | VHF |  |  |  | Field comms |
| HF Radio | HF |  |  |  | Long range |
| LTE/4G | Various |  |  |  | Data backup |

## Section 3: Radio License Checklist

| License Requirement | Status | Reference No. |
| --- | --- | --- |
| Application submitted to National Authority | ☐ Complete |  |
| Emergency frequency waiver requested (Tampere Convention) | ☐ Complete |  |
| SADC pre-arranged MoU referenced | ☐ Complete |  |
| License approved and documented | ☐ Complete |  |
| Temporary operating authority obtained | ☐ Complete |  |

## Section 4: Import/Customs Clearance

| Customs Requirement | Status | Document Ref. |
| --- | --- | --- |
| Equipment inventory list prepared | ☐ Complete |  |
| ATA Carnet or temporary import permit obtained | ☐ Complete |  |
| Humanitarian exemption letter issued | ☐ Complete |  |
| NDMA coordination letter obtained | ☐ Complete |  |
| Customs clearance approved | ☐ Complete |  |

Regulatory Approval By:

ICT Officer: _____________ | Legal Advisor: _____________ | Date: _____________

# ANNEX 3.2-B: TRAFFIC PRIORITISATION & QoS MANAGEMENT

Purpose: To define traffic priority classes and failover protocols ensuring critical communications are maintained during network congestion or failure.

## Section 1: Traffic Priority Classification

| Priority | Traffic Class | Description | Bandwidth % | Examples |
| --- | --- | --- | --- | --- |
| P1 - Critical | Command & Control | Emergency coordination | 40% | Disaster alerts, SAR comms |
| P2 - High | Voice | Real-time voice | 25% | VoIP, radio relay |
| P3 - Medium | Operational Data | Critical data transfer | 20% | SitReps, GIS data |
| P4 - Standard | General Data | Normal operations | 10% | Email, file sharing |
| P5 - Low | Background | Non-essential | 5% | Updates, backups |

## Section 2: QoS Parameters

| Parameter | P1-P2 Target | P3-P4 Target | Measurement Method |
| --- | --- | --- | --- |
| Latency | < 150 ms | < 300 ms | Ping test |
| Jitter | < 30 ms | < 50 ms | Network analyser |
| Packet Loss | < 0.5% | < 2% | Throughput test |
| Availability | > 99.9% | > 99% | Uptime monitoring |

## Section 3: Failover Priority Matrix

| Failure Scenario | Primary Action | Secondary Action | Recovery Time Target |
| --- | --- | --- | --- |
| Primary VSAT failure | Switch to Starlink | Activate BGAN backup | < 30 seconds automatic |
| Total SATCOM failure | Activate LTE backup | Deploy HF/VHF relay | < 5 minutes manual |
| Power failure | UPS automatic switch | Generator startup | < 10 seconds UPS |
| Bandwidth congestion | Traffic shaping active | P4-P5 traffic throttled | Immediate |
| Cyber incident | Isolate affected segment | Switch to backup VPN | < 15 minutes |

## Section 4: QoS Configuration Verification

| Configuration Item | Status | Verified By |
| --- | --- | --- |
| Traffic classification rules configured on router | ☐ Complete |  |
| Bandwidth allocation percentages applied | ☐ Complete |  |
| Failover triggers tested and documented | ☐ Complete |  |
| Monitoring alerts configured | ☐ Complete |  |

# ANNEX 3.2-C: INTER-AGENCY COORDINATION AGREEMENTS

Purpose: To establish formal agreements for joint use of infrastructure, frequency sharing, and mutual aid between SHOC, national telecom operators, and humanitarian partners.

## Section 1: MoU Register

| Partner Organisation | Agreement Type | Effective Date | Expiry Date | Status |
| --- | --- | --- | --- | --- |
|  |  |  |  | Active/Pending |
|  |  |  |  | Active/Pending |
|  |  |  |  | Active/Pending |

## Section 2: Coordination RACI Matrix

| Activity | SHOC | NDMA | Telecom Op | Regulator |
| --- | --- | --- | --- | --- |
| Spectrum allocation request | R | C | I | A |
| Infrastructure sharing | R | A | C | I |
| Public alerting broadcast | A | R | C | I |
| Cross-border coordination | R | C | I | A |
| Network priority routing | R | I | A | C |

R = Responsible | A = Accountable | C = Consulted | I = Informed

## Section 3: MoU Template Outline

Standard MoU structure for inter-agency telecommunications agreements:

- Preamble and parties identification

- Scope and objectives of cooperation

- Roles and responsibilities of each party

- Resource sharing arrangements (spectrum, infrastructure, personnel)

- Activation procedures and triggers

- Cost-sharing and financial arrangements

- Confidentiality and data protection

- Dispute resolution mechanisms

- Review, amendment, and termination procedures

# ANNEX 3.2-D: PUBLIC WARNING & COMMUNITY COMMUNICATIONS

Purpose: To establish protocols for public alerting systems enabling timely disaster warnings and community reporting capabilities.

## Section 1: Alerting Channel Configuration

| Channel Type | Coverage Area | Activation Time | Responsible Partner |
| --- | --- | --- | --- |
| SMS Broadcast | National/Regional | < 15 minutes | MNO Partner |
| Cell Broadcast | Geo-targeted | < 5 minutes | MNO Partner |
| Radio Broadcast | Regional | < 30 minutes | National Broadcaster |
| Television | National | < 30 minutes | National Broadcaster |
| Social Media | Global | < 10 minutes | SHOC PR Officer |
| Community Sirens | Local | < 2 minutes | Local Authority |

## Section 2: Multilingual Alert Templates

| Alert Type | Template Content (Adapt for each language) |
| --- | --- |
| Immediate Danger | [EMERGENCY ALERT] [Hazard type] warning for [location]. [Action required]. Stay tuned for updates. SHOC/NDMA |
| Watch/Advisory | [ADVISORY] [Hazard type] possible in [location] within [timeframe]. [Preparedness action]. SHOC/NDMA |
| All Clear | [ALL CLEAR] The [hazard type] warning for [location] has been lifted. Normal activities may resume. SHOC/NDMA |

## Section 3: Language Coverage Matrix

| Member State | Primary Language(s) | Secondary Language(s) | Translation Verified |
| --- | --- | --- | --- |
|  |  |  | ☐ Yes |
|  |  |  | ☐ Yes |
|  |  |  | ☐ Yes |

## Section 4: Accessibility Requirements

| Accessibility Feature | Implementation | Status |
| --- | --- | --- |
| Sign language interpretation for TV broadcasts | National broadcaster | ☐ Implemented |
| Audio alerts for hearing impaired (vibration/visual) | MNO partner | ☐ Implemented |
| Simple language versions (low literacy) | SHOC PR team | ☐ Implemented |
| Community relay for remote areas | Local NGOs | ☐ Implemented |

# ANNEX 3.2-E: CYBERSECURITY & DATA PROTECTION

Purpose: To establish cybersecurity measures and data protection protocols ensuring the security and integrity of SHOC's telecommunications infrastructure.

## Section 1: Encryption Standards

| Data Category | Encryption Standard | Implementation Notes |
| --- | --- | --- |
| Data in Transit | TLS 1.3 / AES-256 | All VPN connections, API calls, file transfers |
| Data at Rest | AES-256 | Server storage, backups, cloud nodes |
| Voice Communications | SRTP | VoIP and satellite voice channels |
| Radio Communications | Frequency hopping | HF/VHF secure modes where available |

## Section 2: Access Control Matrix

| System/Data | Admin | ICT Staff | Field User | Guest |
| --- | --- | --- | --- | --- |
| Core network infrastructure | Full | Read/Write | None | None |
| Operational data (SitReps) | Full | Read/Write | Read/Write | None |
| Public alert systems | Full | Read/Write | Initiate only | None |
| User credentials | Full | Own only | Own only | Own only |

## Section 3: Security Controls Checklist

| Security Control | Status | Review Date |
| --- | --- | --- |
| Multi-Factor Authentication (MFA) enabled for all users | ☐ Active |  |
| Firewall rules configured and tested | ☐ Active |  |
| Intrusion Detection System (IDS) operational | ☐ Active |  |
| Anti-malware updated on all endpoints | ☐ Active |  |
| Security patches applied within 72 hours | ☐ Active |  |
| Security awareness training completed (annual) | ☐ Active |  |
| Incident response plan tested | ☐ Active |  |

## Section 4: Data Classification & Handling

| Classification | Description | Handling Requirements | Retention Period |
| --- | --- | --- | --- |
| Confidential | Sensitive operational data | Encrypted, restricted access | 7 years |
| Internal | Operational documents | Standard controls | 5 years |
| Public | Press releases, alerts | No restrictions | Permanent |

# ANNEX 3.2-F: REDUNDANCY DRILLS & FAILOVER TESTING

Purpose: To establish procedures for conducting redundancy drills and failover tests ensuring SHOC's telecommunications infrastructure resilience.

## Section 1: Drill Schedule

| Drill Type | Frequency | Last Conducted | Next Scheduled |
| --- | --- | --- | --- |
| Primary-to-backup SATCOM failover | Monthly |  |  |
| Power failure simulation | Monthly |  |  |
| Full network redundancy test | Quarterly |  |  |
| Cyber incident response drill | Bi-annual |  |  |
| Cross-border coordination exercise | Annual |  |  |

## Section 2: Failover Test Record

| Test Scenario | Date | Start Time | Recovery Time | Result | Notes |
| --- | --- | --- | --- | --- | --- |
| VSAT → Starlink |  |  |  | Pass/Fail |  |
| SATCOM → LTE |  |  |  | Pass/Fail |  |
| Mains → UPS → Generator |  |  |  | Pass/Fail |  |
| Primary VPN → Backup VPN |  |  |  | Pass/Fail |  |
| Local → Cloud mirror |  |  |  | Pass/Fail |  |

## Section 3: Corrective Action Register

| Issue ID | Issue Description | Corrective Action | Owner | Due Date |
| --- | --- | --- | --- | --- |

Test Approved By:

ICT Support Lead: _____________ | Operations Manager: _____________ | Date: _____________

# ANNEX 3.2-G: STANDARD DOCUMENTATION TEMPLATES

Purpose: To provide standardised forms for regulatory approvals, customs clearance, and operational agreements ensuring compliance with international standards.

## Section 1: Template Index

| Ref. | Template Name | Purpose | Owner |
| --- | --- | --- | --- |
| T-01 | Frequency Allocation Request Form | Spectrum licensing | ICT Officer |
| T-02 | Equipment Import Declaration | Customs clearance | Logistics |
| T-03 | Temporary Operating Authority Request | Emergency operation | Legal Advisor |
| T-04 | Service Level Agreement (SLA) | Partner contracts | ICT Director |
| T-05 | Memorandum of Understanding (MoU) | Inter-agency cooperation | Legal Affairs |
| T-06 | Network Change Request Form | Configuration control | ICT Officer |
| T-07 | Incident Report Form | Issue documentation | ICT Support |
| T-08 | Asset Transfer Form | Equipment movement | Inventory Officer |

## Section 2: SLA Key Performance Indicators

| Service Element | KPI | Target | Penalty |
| --- | --- | --- | --- |
| Network availability | Uptime percentage | ≥ 99.5% | Credit/Rebate |
| Incident response | Time to acknowledge | < 30 minutes | Credit/Rebate |
| Issue resolution | Mean time to repair | < 4 hours | Credit/Rebate |
| Support availability | Coverage hours | 24/7 | Contract review |

# ANNEX 3.2-H: SCALABILITY & PUBLIC NETWORK INTEGRATION

Purpose: To define scalability protocols and integration procedures with national telecom networks for high-volume emergency communications.

## Section 1: Scalability Thresholds

| Activation Level | User Capacity | Bandwidth Requirement | Trigger Action |
| --- | --- | --- | --- |
| Normal Operations | < 50 concurrent | 10 Mbps | Standard configuration |
| Level 1 Scale-Up | 50-200 concurrent | 25 Mbps | Activate backup links |
| Level 2 Scale-Up | 200-500 concurrent | 50 Mbps | Request MNO priority routing |
| Level 3 Scale-Up | > 500 concurrent | 100+ Mbps | Full public network integration |

## Section 2: Public Network Integration Checklist

| Integration Step | Status | Completed By |
| --- | --- | --- |
| MNO priority routing agreement activated | ☐ Complete |  |
| Emergency bandwidth allocation confirmed | ☐ Complete |  |
| Cell broadcast capability tested | ☐ Complete |  |
| Mass SMS gateway configured | ☐ Complete |  |
| Public WiFi hotspots activated (if applicable) | ☐ Complete |  |
| Backup satellite pre-positioned | ☐ Complete |  |

## Section 3: Failover Sequence (SHOC → Public Network)

| Step | Action | Responsible Party | Time Target |
| --- | --- | --- | --- |
| 1 | Detect SHOC network capacity threshold | NOC / Monitoring System | Automatic |
| 2 | Notify MNO liaison for priority routing | ICT Officer | < 15 minutes |
| 3 | MNO activates emergency bandwidth | MNO Operations Centre | < 30 minutes |
| 4 | SHOC routes traffic through public network | Network Engineer | < 45 minutes |
| 5 | Confirm connectivity and QoS | ICT Testing Team | < 60 minutes |

# ANNEX 3.2-I: POST-INCIDENT REVIEW & LESSONS LEARNED

Purpose: To establish procedures for conducting Post-Incident Reviews (PIR) to evaluate telecommunications system effectiveness and drive continuous improvement.

## Section 1: Review Identification

| Field | Details |
| --- | --- |
| Incident/Operation Name |  |
| Review Date |  |
| Review Facilitator |  |
| Participants |  |

## Section 2: Telecom Performance Assessment

| Performance Area | Rating (1-5) | Target Met? | Issues | Priority |
| --- | --- | --- | --- | --- |
| Deployment speed |  | Y / N |  | H/M/L |
| Network reliability |  | Y / N |  | H/M/L |
| Interoperability |  | Y / N |  | H/M/L |
| Redundancy effectiveness |  | Y / N |  | H/M/L |
| Cybersecurity posture |  | Y / N |  | H/M/L |
| Public alerting effectiveness |  | Y / N |  | H/M/L |

## Section 3: Root Cause Analysis

| Issue # | Issue Description | Root Cause | Contributing Factors |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |

## Section 4: Improvement Actions

| Action # | Improvement Action | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1 |  |  |  | Open |
| 2 |  |  |  | Open |
| 3 |  |  |  | Open |

## Section 5: Knowledge Transfer

| Knowledge Item | Dissemination Method | Target Audience |
| --- | --- | --- |
| Update to SOPs required | Document revision | All ICT staff |
| New best practice identified | Training session | Field teams |
| Equipment issue noted | Technical bulletin | Procurement, Logistics |

Review Approved By:

MEL Officer: _____________ | ICT Director: _____________ | Date: _____________

— END OF ANNEXES COMPENDIUM —

Document Control: SADC-SHOC-VOL3-ANNEXES-2026

Version 2.0 | Effective 01 January 2026

For enquiries contact: ICT Director, SADC SHOC